STAGE S0

Problem Definition & Need Identification

Consolidated Evidence — Steps 1 through 7, in working order

| Team No. | 16 |
| --- | --- |
| Theme Name and no. | Role Based Access Control (1) |
| Artefact Name: | CineLog — Stage S0 Problem Definition & Need Identification Evidence Pack |
| Team Members | 1. Ashutosh Kulkarni 2. Goureesh N Doddamani 3. Manish Shingri 4. Omkar A |
| Guide Name | Vijay B |

Order of Work — What Gets Done First

This pack is sequenced in the order the work actually happens: understand the problem and its people first, map the current process, translate observations into needs and objectives, then bound the scope and check it's achievable.

- The Problem — current situation, observed issue, why existing approach is inadequate

- Who Is Involved — stakeholder role, need, difficulty faced, expected benefit

- How It Works Today — current process before the proposed system: actors, steps, pain points

- Problem & Goals — one concise computing problem, bounded and evidence-supported, plus the objectives it drives

- What's Included — in-scope and out-of-scope items; avoid unrealistic feature expansion

- Can We Do This — technical/operational feasibility, constraints, and initial risks

- What Could Go Wrong — project-level risks and mitigation, revisited at later gates

CineLog in one line: a role-based web platform where film viewers and campus film clubs can find, log, rate and discuss films in one place — with every review checked for spoilers before anyone sees it. It is built as a set of small engines, each grounded in one core course (DSA, DBMS, OS, CN & Security, Software Engineering, Web Technologies).

THE PROBLEM Step 1 of 7 — S0 Problem Definition & Need Identification Stage S0 — Problem Definition & Need Identification │ General, Theme-Independent

1. Foundational Courses

Core concepts from each course and the CineLog engine where they are actually used.

| SI.No. | Course | Core Concepts (and where CineLog uses them) |
| --- | --- | --- |
| 1. | Data Structures & Algorithms (DSA) | Trie for prefix autocomplete in O(L) time (L = letters typed); Aho–Corasick automaton to find many spoiler words in one pass over a review; inverted index (word → list of films) for keyword, genre and cast search; min-heap for top-K results and k-way merge of friends' feeds; graph + BFS for the follow network; hash map + doubly linked list for an LRU cache; cosine similarity for taste matching. Used in: Search Engine, Spoiler Shield Engine, Feed & Taste Engine, Cache. |
| 2. | Database Management Systems (DBMS) | ER model → schema normalised to 3NF; primary/foreign keys and UNIQUE constraints; B+-tree and composite indexes; ACID transactions; row-level locking and isolation levels to stop double votes and lost updates; triggers to keep film averages correct; query tuning with EXPLAIN. Used in: Storage & Transaction Engine, Club voting. |
| 3. | Operating Systems (OS) | Processes vs threads; a fixed-size worker thread pool; producer–consumer bounded buffer protected by a mutex and counting semaphores; priority scheduling of jobs (user-facing before batch); deadlock avoidance by fixed lock ordering; LRU as the page-replacement idea; containers built on OS isolation (namespaces, cgroups). Used in: Job Scheduler Engine, Cache, Deployment. |
| 4. | Computer Networks & Network Security (CN) | HTTP/REST and status codes; TLS/HTTPS; DNS and CDN for poster images; token-bucket rate limiting; OAuth 2.0 (Google sign-in) and JWT sessions in HTTP-only cookies; bcrypt password hashing; OWASP basics (SQL injection, XSS, CSRF); SMTP for email alerts; WebSocket for live poll results. Used in: Secure Access Gateway, Notification jobs, Club Engine. |
| 5. | Software Engineering / OOSE (SE) | Gated SDLC (S0 → S4); SRS and requirements traceability matrix; UML use case, class and sequence diagrams; layered architecture; design patterns (Repository, Strategy, Observer, Factory); RBAC permission matrix; unit, integration and load testing; Git branching and code review. Used in: whole system, Role & Permission Engine. |
| 6. | Web Technologies & Full-Stack Development | HTML/CSS and responsive layouts; React components, state and hooks; client–server model and REST API design (JSON, status codes, pagination); cookies and sessions; WebSocket for live updates; form validation on both client and server; accessibility basics. Used in: all user screens, Club Engine live polls, Moderation Console. |

2. Existing Problem / Current Situation

Describe the real-world problem or gap as it exists today. What currently happens, and where does it fall short?

A large, growing audience. In 2025 India recorded 83.2 crore cinema admissions [1], and 60.1 crore people — 41% of the population — watched online video every month [2]. People now watch across theatres and several OTT apps, in many languages, so remembering what they watched and deciding what is worth watching has become harder. Scattered tools. Regular viewers use 3–4 separate tools: IMDb or Google to look a film up, a spreadsheet or notes app to keep a log, a rating app for stars, and WhatsApp or Reddit to talk about it. None of these share data, so the same details are typed again and again. Research on personal tracking shows people often switch tools, forget to log and eventually give up [15]. Spoilers slip through. Review sites depend on the writer ticking a "contains spoilers" box [8], [9]. Writers often forget, so a person who only wanted to know whether a film is worth watching reads the ending in the top comments. Ratings say too little. A single 1–5 star score cannot show that a film had great visuals but a weak story. Readers cannot tell why a film was rated the way it was, and averages can be skewed by extreme or coordinated votes [11], [12]. Clubs run on chat. Campus film clubs pick films and plan screenings in WhatsApp groups. In busy group chats, important messages are easily overlooked [16], so suggestions, votes and past screening records get lost, and there is no clear owner for each decision.

3. Who Is Affected

Briefly name the affected users/groups. (Full stakeholder detail belongs in the separate Stakeholder Analysis document.)

- Casual viewers — want a quick, spoiler-free answer to "is this film worth watching?" - Cinephiles / regular loggers — want a fast way to keep a film diary without re-typing details. - Review writers & critics — want to write detailed reviews without spoiling films by accident. - Campus film club conveners & members — need shared watchlists, fair voting and a record of past screenings. - Moderators — handle reported spoilers and abusive posts by hand today.

4. Why the Existing Approach Is Inadequate

Explain specifically what is missing, slow, error-prone, manual, or unreliable about the current approach.

| Current tool | What is missing, slow, manual or unreliable |
| --- | --- |
| Letterboxd | Spoiler marking is a manual checkbox with no automatic check; detailed personal statistics need a paid subscription; no built-in tools for a club to vote and schedule screenings. |
| IMDb / Rotten Tomatoes | One overall score that can be distorted by coordinated voting — IMDb has had to apply alternate weighting [12], and Rotten Tomatoes now defaults to ticket-verified ratings to fight review bombing [13]; heavy ads; no personal diary; no club features. |
| Spreadsheets / Notion | Every title, year and note is typed by hand; no film data is filled in automatically; no sharing or roles; people stop using them. |
| WhatsApp / Discord | Messages are not searchable by film; votes get buried; no permanent watchlist; anyone can change anything — no roles. |
| Common gap | No single tool joins film lookup, personal logging, automatic spoiler protection, multi-aspect ratings and role-controlled club features. |

5. Evidence That This Problem Is Real

List observations, informal surveys, interviews, existing data, or references that support the problem's existence — not assumptions.

E1 — Large and growing audience [1]–[4]: India's box office recorded 83.2 crore admissions and ₹13,395 crore gross in 2025 [1]; India's OTT audience reached 601.2 million people (41.1% of the population) in 2025 [2]. Demand for film logging is real: Letterboxd grew from 1.8 million members in 2020 to 13 million in 2024 [3] and over 30 million by July 2026 [4]. E2 — Spoilers are common and unwanted [5]–[7]: in a TiVo survey, 78% of respondents had had a film, show or sports result spoiled [5]; a 2026 survey found 62% of viewers change their internet habits to avoid spoilers [6]; a 2022 YouGov poll found only 28% of Americans are not bothered at all by spoilers, and adults under 30 are twice as likely as over-65s to be bothered a lot [7]. E3 — Spoiler control is manual and after the fact [8]–[10]: Letterboxd requires writers to set a spoiler flag themselves, or moderators set it [8]; IMDb asks writers to tick a "contains spoilers" checkbox and may remove unmarked spoilers [9]; IMDb staff state that unmarked spoilers are acted on when reported [10]. Until then, the spoiler stays visible. E4 — One average score can mislead [11]–[13]: online ratings tend to follow a J-shaped pattern (mostly 5-star, some 1-star, few in between), so the simple average is a biased measure of quality [11]. For The Little Mermaid (2023), IMDb detected unusual voting and applied alternate weighting — the unweighted mean was 4.6/10 with over 40% one-star votes — while Rotten Tomatoes showed 95% from verified buyers but 56% from all users [12]. Rotten Tomatoes introduced ticket-verified ratings in 2019 because of review bombing [13]. E5 — Aspect ratings add value [14]: research on multi-criteria ratings in the movie domain found that using separate ratings per aspect gave more accurate recommendations than a single overall rating. E6 — Manual tracking lapses [15]: a study of self-trackers describes switching tools, forgetting to track and giving up as normal parts of manual tracking. E7 — Group chats bury information [16]: in large student chat groups, the volume of messages causes important messages to be overlooked. E8 — Spoiler words are specific to each title [17], [18]: Wan et al. found spoiler language tends to be specific to each title — supporting a separate spoiler word list per film — and Aho–Corasick matching finds all listed words in one pass over a review. Primary data: no survey or interviews have been run yet. A short student survey and interviews with 2–3 campus film club conveners are planned in Weeks 4–5 to confirm these findings locally (see risk R05).

Evidence log (for traceability):

| Accessed | Evidence | Source type | References |
| --- | --- | --- | --- |
| Sep 2026 | E1 Audience size and demand | Industry reports, news, encyclopedia | [1]–[4] |
| Sep 2026 | E2 Spoiler surveys | Published surveys | [5]–[7] |
| Sep 2026 | E3 Platform spoiler policies | Platform help pages, official forum | [8]–[10] |
| Sep 2026 | E4–E5 Rating reliability | Research papers, news reports | [11]–[14] |
| Sep 2026 | E6–E8 Tracking, group chats, spoiler text | Research papers | [15]–[18] |
| Planned: Weeks 4–5 | Student survey + club interviews | Primary research | To be added at Gate 1 |

6. Sources / References

Cite where your evidence came from (people consulted, documents reviewed, existing systems observed, etc.).

[1] Ormax Media (2026). The Ormax Box Office Report: 2025. https://www.ormaxmedia.com/stories/the-ormax-box-office-report-2025.html [2] Ormax Media (2025). The Ormax OTT Audience Report: 2025. https://www.ormaxmedia.com/stories/the-ormax-ott-audience-report-2025.html [3] Screen Daily (2024). Charting the rise of cinephile social platform Letterboxd. https://www.screendaily.com/features/weve-elbowed-our-way-into-the-industry-charting-the-rise-of-cinephile-social-platform-letterboxd/5191962.article [4] Wikipedia. Letterboxd (accessed Sep 2026). https://en.wikipedia.org/wiki/Letterboxd [5] Fast Company (2014). Who actually cares about spoilers? (TiVo survey). https://www.fastcompany.com/3034474/who-actually-cares-about-spoilers-spoiler-about-70-of-us [6] All About Cookies (2026). Spoiler etiquette survey. https://allaboutcookies.org/media-spoilers-etiquette-survey [7] YouGov (2022). How do Americans like their TV? https://today.yougov.com/entertainment/articles/42726-american-tv-preferences-yougov-poll [8] Letterboxd. Community Policy. https://letterboxd.com/legal/community-policy/ [9] IMDb Help Center. User review guidelines. https://help.imdb.com/article/contribution/contribution-information/user-review-guidelines/GABTWSNLDNFLPRRH [10] IMDb Community Forums. Spoilers (staff reply). https://community-imdb.sprinklr.com/conversations/data-issues-policy-discussions/spoilers/6277680d08447e7c963f2e5a [11] Hu, N., Pavlou, P. A., & Zhang, J. (2009). Overcoming the J-shaped distribution of product reviews. Communications of the ACM, 52(10), 144–147. https://doi.org/10.1145/1562764.1562800 [12] CBC (2023). The Little Mermaid's review bombing. https://www.cbc.ca/lite/story/1.6864613 [13] Newsweek (2019). Rotten Tomatoes attempts to fix review bombing with ticket verification. https://www.newsweek.com/rotten-tomatoes-attempts-fix-review-bombing-ticket-verification-requirement-1434413 [14] Adomavicius, G., & Kwon, Y. (2007). New recommendation techniques for multicriteria rating systems. IEEE Intelligent Systems, 22(3), 48–55. https://doi.org/10.1109/MIS.2007.58 [15] Epstein, D. A., Ping, A., Fogarty, J., & Munson, S. A. (2015). A lived informatics model of personal informatics. Proc. UbiComp 2015. https://doi.org/10.1145/2750858.2804250 [16] Teo, K. H., & Khiri, M. J. A. (2021). FCSIT WhatsApp Chatbot. Trends in Undergraduate Research, 4(1). https://doi.org/10.33736/tur.2866.2021 [17] Wan, M., Misra, R., Nakashole, N., & McAuley, J. (2019). Fine-Grained Spoiler Detection from Large-Scale Review Corpora. Proc. ACL 2019. https://aclanthology.org/P19-1248/ [18] Aho, A. V., & Corasick, M. J. (1975). Efficient string matching: an aid to bibliographic search. Communications of the ACM, 18(6), 333–340. https://doi.org/10.1145/360825.360855 [19] TMDB. API documentation — Rate Limiting. https://developer.themoviedb.org/docs/rate-limiting [20] OWASP Foundation (2021). OWASP Top 10:2021. https://owasp.org/Top10/2021/ [21] Course textbooks: Cormen et al., Introduction to Algorithms (4th ed.); Silberschatz, Korth & Sudarshan, Database System Concepts (7th ed.); Silberschatz, Galvin & Gagne, Operating System Concepts (10th ed.); Kurose & Ross, Computer Networking (8th ed.); Sommerville, Software Engineering (10th ed.).

REMINDER: This document must be dated and completed BEFORE any requirements engineering (S1) work begins — Gate 0 checks this explicitly.

WHO IS INVOLVED Step 2 of 7 — S0 Problem Definition & Need Identification Stage S0 — Problem Definition & Need Identification │ General, Theme-Independent

1. Stakeholder Table

List every distinct group or role that interacts with, is affected by, or has an interest in this problem/system. Add rows as needed.

| Stakeholder | Role / Description | Needs & Expectations | Current Pain Points | Influence (H/M/L) |
| --- | --- | --- | --- | --- |
| Casual Viewer | Watches 1–3 films a month; mostly reads | Fast search, spoiler-safe reviews, one-click watchlist | Meets spoilers; star scores explain nothing | H |
| Cinephile / Logger | Watches 5–15+ films a month; keeps a diary | Log a film in seconds; rewatches, tags, history | Re-typing in sheets; data split across apps | H |
| Critic / Review Writer | Writes detailed public reviews | Aspect ratings; warning before posting a spoiler | Easy to forget the spoiler box | M |
| Club Convener | Runs a campus film club | Shared watchlist, fair polls, screening record | Votes and history lost in chat | M |
| Club Member | Joins screenings and votes | One place to vote and discuss | Missed polls; scattered messages | M |
| Moderator | Keeps the community safe | Queue of flagged reviews sorted by risk; one-click actions | Everything reported and checked by hand | M |
| System Administrator | Runs servers, database and backups | Logs, health checks, safe deployments | — (new role in CineLog) | L |
| TMDB (external API) | Supplies film data and posters | Respectful request rate; attribution shown | Too many uncached calls get HTTP 429 | M |

2. Primary vs. Secondary Stakeholders

Primary: directly use or are directly affected by the system. Secondary: indirectly involved (e.g., administrators, oversight bodies).

| Primary Stakeholders | Secondary Stakeholders |
| --- | --- |
| Casual Viewers — expected benefit: spoiler-safe reviews and a clear aspect breakdown before watching. | Moderators — expected benefit: a sorted queue instead of reading every report by hand. |
| Cinephiles / Loggers — expected benefit: log a film in under 30 seconds with film data filled in. | System Administrators — expected benefit: one containerised system to monitor and back up. |
| Critics / Review Writers — expected benefit: a warning before a spoiler is published. | TMDB API provider — expected benefit: fewer repeated calls thanks to caching. |
| Club Conveners — expected benefit: polls, shared watchlists and a screening history in one place. | Faculty guide & review panel — expected benefit: clear evidence, traceability and measurable KPIs. |
| Club Members — expected benefit: vote once, see live results, never miss a screening. | College film societies (as organisations) — expected benefit: a lasting record across student batches. |

3. Key Insight Summary

In 3–5 sentences, summarize what the stakeholder analysis reveals about whose needs the system must prioritize.

Casual viewers and cinephiles are the largest and most influential groups, so spoiler safety and fast logging must come first. Their needs pull in different directions: casual viewers want less on screen, while cinephiles and critics want more detail. Clubs add a group need — shared decisions that must stay fair and correct even when many members vote at once. Giving each group its own role (Viewer, Critic, Club Convener, Moderator, Admin) with its own permissions lets one system serve all of them without clutter, which is exactly the "Role Based Management" theme.

REMINDER: Every stakeholder listed here should be traceable to at least one requirement in S1.

HOW IT WORKS TODAY Step 3 of 7 — S0 Problem Definition & Need Identification Stage S0 — Problem Definition & Need Identification │ General, Theme-Independent

1. Current Process — Narrative Summary

Describe, in plain language, how the process/task is currently carried out from start to finish.

A viewer looks a film up on Google or IMDb, sometimes seeing spoilers in the search preview. After watching, they open a spreadsheet or Notion page and type the title, year, date and notes by hand, then give a single star rating on another app. If they write a review on a forum, they may forget to tick the spoiler box. Other people reading reviews then see the twist. Someone reports it, and the post stays up until a moderator gets to it. Meanwhile, a campus film club decides what to screen through a WhatsApp poll that gets buried under other messages. In total the journey uses 3–4 separate apps that share no data.

2. Step-by-Step Workflow Table

Break the current process into individual steps. Add or remove rows as needed.

| Step No. | Actor / Role | Action Performed | Tool / System Used | Pain Point Observed |
| --- | --- | --- | --- | --- |
| 1 | Viewer | Searches for a film's details | Google / IMDb | Ads; spoilers in search snippets |
| 2 | Cinephile / Logger | Records watch date, format and notes | Spreadsheet / Notion | Everything typed by hand; people lapse and give up [15] |
| 3 | Any viewer | Gives one 1–5 star rating | Letterboxd / IMDb | One number hides story vs acting vs visuals |
| 4 | Review Writer | Writes and posts a review | Forum / review site | Spoiler box forgotten; spoiler goes public |
| 5 | Viewer (reader) | Reads reviews to decide | Review feed | Ending revealed; 78% have had something spoiled [5] |
| 6 | Moderator | Checks a reported post | Manual report queue | Spoiler stays visible until a person reviews it |
| 7 | Club Convener & Members | Suggest films, vote, fix a date | WhatsApp / Discord | Votes lost in scroll; no record; no roles |

3. Workflow Diagram

Swim-lane diagram of the AS-IS process (actors in lanes, tool inside each box, pain point in red).

4. Bottlenecks & Inefficiencies Identified

Summarize the key weaknesses in the current workflow that the proposed system should address.

- Too many tools (Steps 1–3): the same data is typed again in every app, and manual tracking tends to lapse (E6). - Spoiler check depends on memory (Steps 4–5): nothing checks a review before it is shown; action comes only after a report (E2, E3). - One-number ratings (Step 3): a single, easily skewed average hides which parts of the film were good or bad (E4, E5). - Slow, manual moderation (Step 6): every report is read by a person, in the order it arrived, not by risk. - No structure for clubs (Step 7): no shared watchlist, no one-person-one-vote rule, no history, no roles.

REMINDER: This document proves you understand the existing process before proposing a new one — required as Gate 0 evidence.

PROBLEM & GOALS Step 4 of 7 — S0 Problem Definition & Need Identification Stage S0 — Problem Definition & Need Identification │ General, Theme-Independent

1. Observed Problems → Underlying Needs

For every observed problem, state the evidence/source behind it, the underlying need it points to, and which stakeholder(s) it affects. Add rows as needed.

| Observed Problem | Evidence / Source | Underlying Need | Linked Stakeholder(s) |
| --- | --- | --- | --- |
| Unmarked spoilers ruin films for readers | E2, E3, E8 | Every review is checked for spoilers before it becomes visible | Casual Viewers, Critics, Moderators |
| Data spread over 3–4 apps | E1, E6 | One place to find, log, rate and discuss a film | All viewers, Cinephiles |
| Typing everything causes people to quit logging | E6 | Film details filled in with autocomplete; fast title search | Cinephiles, Casual Viewers |
| One star score explains nothing | E4, E5 | Separate ratings for Story, Acting, Visuals, Music, Pacing | Viewers, Critics |
| Reports handled by hand, first come first served | E3 | Flagged reviews sorted by risk for moderators | Moderators |
| Club votes and history lost in chat | E7 | Club watchlists and polls with one vote per member, kept on record | Club Conveners, Members |

2. Prioritization

Rank the needs above by importance/urgency, and briefly justify the ranking.

| Priority | Needs / Features | Why |
| --- | --- | --- |
| Must (P0) | Role & permission control; secure login; film search with auto-filled data; diary & watchlist; spoiler check before publishing; correct concurrent writes (transactions) | Fixes the best-evidenced problems — spoilers (E2, E3) and scattered, lapsing logs (E1, E6) — and is needed for the theme |
| Should (P1) | Aspect ratings + taste radar; club watchlists and polls; moderator queue sorted by risk; background job scheduler for emails and syncing | High value, but the core must work first |
| Could (P2) | Taste-match suggestions between users; CSV/JSON export | Nice to have if time is left |
| Won't (P3) | Streaming, native mobile apps, ticket booking, any AI / ML features | Too costly or outside the problem |

3. Problem Statement

State the single, concise computing problem this project solves — bounded, evidence-supported, and free of solution language.

Film viewers, reviewers, and campus film clubs lack a single platform to log, rate, review, and discuss films. Managing film records across multiple apps is repetitive, while existing review systems can expose spoilers and provide limited, easily skewed ratings. Film clubs also rely on cluttered group chats for screenings, suggestions, and voting, making decisions difficult to track. There is a need for a web-based platform that centralizes personal film logs, provides spoiler-protected reviews, aspect-based ratings, and structured, transparent film-club coordination, without including streaming, ticket booking, or payments.

4. Project Objectives

State 4–6 clear, measurable objectives this project aims to achieve, based on the needs above. Each should be specific enough to later map to a requirement or deliverable.

| # | Objective | Initial Success Criterion / KPI |
| --- | --- | --- |
| O1 | Fast logging: log a film with its details filled in automatically from TMDB | Median time to log a film ≤ 30 s and ≤ 3 clicks in a timed test with 10 users |
| O2 | Search Engine: Trie + inverted index over a local catalogue of 10,000+ titles | Autocomplete p95 ≤ 100 ms at the server; correct top-10 results for 20 test queries |
| O3 | Spoiler Shield: scan every review with a per-film spoiler word list (Aho–Corasick) before it is shown; blur matches with a Reveal button | Catches ≥ 85% of spoilers in a 200-review hand-marked test set with ≤ 10% wrongly blurred; scan ≤ 20 ms per review; 100% of reviews scanned before going public |
| O4 | Storage & Transactions: 3NF schema with transactions and locking | 0 duplicate votes and 0 lost updates in a 100-user concurrent test; API p95 ≤ 300 ms |
| O5 | Job Scheduler (OS): thread pool with bounded producer–consumer queue | ≥ 50 jobs/minute on free-tier hardware; no deadlock or lost job in a 1-hour soak test |
| O6 | Roles & Security: RBAC for 5 roles, OAuth/JWT login, OWASP basics | 100% of protected endpoints pass role tests; 0 critical issues in an OWASP ZAP scan |

REMINDER: Every need and objective here should map forward into a Functional or Non-Functional Requirement in S1 — keep this page for your Requirements Traceability Matrix later.

WHAT'S INCLUDED Step 5 of 7 — S0 Problem Definition & Need Identification Stage S0 — Problem Definition & Need Identification │ General, Theme-Independent

1. In-Scope

List what the system WILL do / include within this semester's project. CineLog is built as eight engines; each lists the core concepts it is built on.

| # | In-Scope Item |
| --- | --- |
| 1 | Role & Permission Engine — five roles (Viewer, Critic, Club Convener, Moderator, Admin) and a permission matrix checked on every request; club-level roles inside each club. Built on: SE (RBAC design, UML), DBMS (role tables) |
| 2 | Secure Access Gateway — Google sign-in (OAuth 2.0) and email/password with bcrypt; JWT in HTTP-only cookies; HTTPS only; token-bucket rate limiting; input validation against SQL injection and XSS. Built on: CN & Security |
| 3 | Search Engine — imports film data from TMDB into a local catalogue (10,000+ titles); Trie autocomplete; inverted index for keyword, genre and cast filters; heap for top-K ranking; LRU cache for repeated lookups. Built on: DSA, OS (LRU) |
| 4 | Storage & Transaction Engine — PostgreSQL schema in 3NF for users, films, diary entries, reviews, clubs and votes; composite indexes; transactions with row locks so ratings and votes stay correct under many users; audit log table. Built on: DBMS |
| 5 | Job Scheduler Engine — our own worker thread pool with a bounded producer–consumer queue (mutex + semaphores); runs spoiler checks, TMDB syncs and email notifications (SMTP); priority levels and retry with back-off. Built on: OS, CN (SMTP) |
| 6 | Spoiler Shield Engine — builds a spoiler word list for each film (character names and key plot terms from TMDB, plus terms added by moderators and conveners); an Aho–Corasick automaton scans each new review in one pass before it becomes public; matches are blurred with a Reveal button; writers can also wrap text in spoiler tags; 3+ reader reports auto-hide a review and send it to the moderator queue. Built on: DSA (Trie, Aho–Corasick), OS (background jobs), DBMS (word-list tables) |
| 7 | Diary, Rating & Taste Engine — one-click diary and watchlist; 0.5–5 star rating plus aspect ratings (Story, Acting, Visuals, Music, Pacing) entered by the user; taste radar chart; friends' feed merged with a heap. Built on: DSA, DBMS1 |
| 8 | Club Engine & Moderation Console — clubs with shared watchlists, screening polls (one vote per member enforced by a UNIQUE constraint + transaction), live results; moderator queue ordered by risk score. Built on: DBMS, DSA (priority queue), CN (WebSocket) |

2. Out-of-Scope

List what the system explicitly will NOT do / include — this prevents scope creep later.

| # | Out-of-Scope Item | Reason for Exclusion |
| --- | --- | --- |
| 1 | Streaming or hosting films | Huge storage/bandwidth cost and copyright licensing |
| 2 | Native Android / iOS apps | Two extra codebases in 15 weeks; a responsive website works on phones |
| 3 | Ticket booking and payments | Needs theatre partners, payment gateways and PCI-DSS compliance |
| 4 | Scraping film data ourselves | TMDB already provides a standard, free catalogue |
| 57 | Live voice / video watch parties | Needs streaming servers and high bandwidth; clubs only need scheduling and voting |

3. Assumptions

List anything assumed to be true for planning purposes (e.g., available data, user access, environment).

- TMDB's free API stays available. Its old limit (40 requests / 10 s) was removed in 2019; a soft limit of roughly 40 requests per second still applies, and we must back off on HTTP 429 [19]. - TMDB provides cast and character names for each film, which seed the spoiler word lists. - Users have a modern browser (Chrome, Firefox, Safari, Edge — recent versions) and an internet connection. - Free tiers (Vercel, Render/Railway, Neon/Supabase PostgreSQL) are enough for a demo with about 100 test users. - Campus film club members will be available to try a pilot during user acceptance testing.

4. Constraints

List known limitations — time, team size, technology, data availability, etc.

- Time: 15-week semester with fixed Gates 0–4; exam weeks reduce available hours. - Team: 4 students with other coursework running in parallel. - Compute: free-tier servers have little CPU and memory (around 512 MB RAM), so every engine must be light and run without a GPU. - Budget: zero — only open-source tools and free-tier hosting. - Data: TMDB terms require attribution and forbid reselling data.

REMINDER: A clear Out-of-Scope list is just as important as In-Scope — reviewers will check both at Gate 0.

CAN WE DO THIS Step 6 of 7 — S0 Problem Definition & Need Identification Stage S0 — Problem Definition & Need Identification │ General, Theme-Independent

1. Technical Feasibility

Assess whether the team has (or can acquire) the technical skills, tools, and technology needed.

| Aspect | Assessment | Justification |
| --- | --- | --- |
| Frontend (React + Tailwind) | Highly feasible | Team has built React projects; standard pages and forms. |
| Backend & DB (FastAPI + PostgreSQL) | Highly feasible | Covered in DBMS and web coursework; mature libraries; transactions and locking supported natively by PostgreSQL. |
| Search Engine (own Trie + inverted index) | Feasible | Standard DSA structures; 10,000 titles fit easily in memory (a few MB). |
| Job Scheduler (own thread pool) | Feasible — needs care | Python threading, queue and semaphores are available; concurrency bugs are a known risk (see R07), handled with tests. |
| Spoiler Shield (own Aho–Corasick + word lists) | Feasible | A classic DSA algorithm; scanning a review is linear in its length, so it runs in milliseconds on a small server; no training data or GPU needed. |
| Deployment (Docker + free cloud) | Highly feasible | Docker Compose locally; free Git-based deploys. |

2. Operational Feasibility

Assess whether the proposed system will realistically work within the target environment/users.

CineLog uses familiar web patterns (search bar, buttons, star ratings), so users need no training. The spoiler check runs in the background and never blocks the writer; readers can always press Reveal. Moderators see only the uncertain cases, sorted by risk, instead of every report. We plan to invite members of campus film clubs to try the club features during acceptance testing, so the system is checked by real users. Because roles are separate, a club convener can manage their club without being able to change anything else.

3. Time Feasibility

Assess whether the scope is achievable within the semester timeline (15 weeks).

| Weeks | Gate | Work planned |
| --- | --- | --- |
| 1–3 | Gate 0 (done) | Desk research (industry reports, published surveys, research papers, platform policies), problem definition, scope, feasibility (this pack) |
| 4–5 | Gate 1 | Short student survey + 2–3 club interviews to confirm needs; SRS, traceability matrix, UML (use case, class, sequence), ER diagram & 3NF schema, API design |
| 6–8 | Gate 2 | Login + RBAC, Storage & Transaction Engine, Search Engine (Trie, index), diary & watchlist |
| 9–11 | Gate 3 | Job Scheduler, Spoiler Shield (word lists + Aho–Corasick), aspect ratings, taste radar |
| 12–13 | — | Club Engine, moderation console, notifications; P2 items only if ahead of plan |
| 14–15 | Gate 4 | Integration, load and security tests, pilot with clubs, documentation, final defence |

All Must-have (P0) items are planned by Week 11, leaving Weeks 12–15 for Should-haves, testing and buffer.

4. Resource Feasibility

Assess team size, skill distribution, and access to any needed data/hardware/software.

| Member | Main role | Engines owned (proposed) |
| --- | --- | --- |
| Ashutosh Kulkarni | Lead & Architecture | Role & Permission Engine, Secure Access Gateway, Job Scheduler Engine; SE documents |
| Goureesh N Doddamani | Backend & Database | Storage & Transaction Engine, Search Engine, TMDB import and caching |
| Manish Shingri | Algorithms & Analytics | Spoiler Shield Engine, Taste Engine (aspect radar, taste match) |
| Omkar A | Frontend UI/UX & QA | All screens, Club Engine UI, moderation console UI, test suite and load tests |
| - Hardware: personal laptops (16 GB RAM) for development and testing; free-tier cloud servers for the demo. - Data: TMDB API (free key) for film details, cast and character names. - Software: React, FastAPI, PostgreSQL, Docker, OWASP ZAP, Locust (load tests) — all free. - Teamwork: GitHub (protected main branch, pull-request reviews), GitHub Projects board, regular reviews with the guide. |  |  |

5. Overall Feasibility Conclusion

State a clear go / go-with-modifications / no-go conclusion, with reasoning.

Decision: GO with modifications. The problem is backed by published, traceable evidence (a local user survey follows in Weeks 4–5), the tools are free and familiar, and the schedule places all Must-have work by Week 11. To keep the plan realistic we have made three changes: - Spoilers are caught by a rule-based Spoiler Shield (per-film word lists + Aho–Corasick) instead of an AI model — no GPU, no training data, and every blur can be explained. - Users enter aspect ratings directly instead of the system guessing them from review text. - Taste-match suggestions and data export are P2, attempted only if Gates 2 and 3 finish on time. With these changes, the project is ready to move to Stage S1 (Requirements Engineering).

REMINDER: Feasibility must be realistic, not optimistic — reviewers will check this against your stated scope and timeline.

WHAT COULD GO WRONG Step 7 of 7 — S0 Problem Definition & Need Identification Stage S0 — Problem Definition & Need Identification │ General, Theme-Independent

1. Project-Level Risks

Identify risks that could affect the project at this early stage — technical, resource, scope, or timeline related. Add rows as needed.

| Risk ID | Risk Description | Category | Likelihood (H/M/L) | Impact (H/M/L) | Mitigation Strategy |
| --- | --- | --- | --- | --- | --- |
| R01 | TMDB API down or changes its format | External | L | H | Keep a local copy of the catalogue in PostgreSQL; wrap API calls with timeout and circuit breaker |
| R02 | Too many TMDB calls → HTTP 429 | Technical | M | M | Token-bucket limiter, LRU + database cache, debounced search box, back-off on 429 |
| R03 | Spoiler Shield blurs safe reviews (false positives) | Technical | M | M | Reveal button; common words excluded from word lists; moderators can edit a film's list |
| R04 | Word lists miss spoilers written in other words | Technical | M | H | Writer spoiler tags; 3+ reader reports auto-hide the review; conveners and moderators add new terms |
| R05 | Needs not yet confirmed with local users (no primary survey yet) | Scope | M | M | Run a short student survey and 2–3 club interviews in Weeks 4–5; adjust priorities in the SRS |
| R06 | Scope creep (streaming, apps, AI) | Scope | M | M | Stick to the Out-of-Scope list; guide approves any new item |
| R07 | Race conditions or deadlock in job queue or voting | Technical / OS | M | H | Fixed lock order, bounded queue, UNIQUE constraints, concurrent tests with 100 simulated users |
| R08 | Member unavailable during exams or illness | Resource | M | M | Each engine has a backup owner; code reviews spread knowledge; buffer in Weeks 12–15 |

2. Risk Owner Summary

For each risk above, note which team member is responsible for monitoring it (optional but recommended).

| Owner | Risks monitored | What they watch |
| --- | --- | --- |
| Ashutosh Kulkarni | R06, R07, R08 | Scope, schedule, concurrency tests for the job queue, backup owners |
| Goureesh N Doddamani | R01, R02, R07 (voting) | API errors, cache hit rate, database locks and query time |
| Manish Shingri | R03, R04 | Catch rate and wrong-blur rate on the test set, scan time per review |
| Omkar A | R05, test coverage | Survey and interview results, UI fallbacks, automated test results |

Risks are reviewed every week in the team meeting and re-scored formally at Gate 1 (SRS), Gate 2 (core engines) and Gate 3 (Spoiler Shield and scheduler).

REMINDER: This is an INITIAL register — it will be revisited and expanded at later gates as the project matures.